HECKTOR Major Project — Working Context

Purpose of this file: background for any new chat about this project. Read it before answering questions so we don't re-derive settled decisions.

Student: M.Tech CSE (AI & ML), VIT Vellore Duration: 14 weeks · 10 credits · set project (cannot be swapped) Local working folder: C:\Users\0561r\OneDrive\Desktop\Hecktor major project

1. What the project is

Title (working): Acquisition-Conditioned Fusion (ACF) — spacing-conditioned multi-modal PET/CT tumour segmentation with calibrated uncertainty, for head-and-neck oncology.

Automatic delineation of the Gross Tumour Volume (GTV) in head-and-neck cancer requires fusing high-resolution anatomical CT with low-resolution functional FDG-PET. Multi-centre data varies widely in voxel spacing and slice thickness. Standard pipelines resample everything to a fixed grid — lossy, and brittle across scanners.

This project conditions the segmentation network on each scan's own acquisition geometry at inference time, and additionally produces uncertainty estimates that are explicitly calibrated rather than merely reported.

2. CRITICAL — prior art that constrains the novelty claim

HyperSpace: Hypernetworks for spacing-adaptive image segmentation. Joutard, Pietsch & Prevost (ImFusion GmbH), MICCAI 2024. arXiv:2407.03681. Code: https://github.com/ImFusionGmbH/HyperSpace

HyperSpace already does the core mechanism: conditions a segmentation U-Net on voxel spacing via a hypernetwork, processes at native resolution, avoids resampling loss, claims reduced VRAM/time.

Do not claim spacing-conditioned hypernetworks as novel. That claim is anticipated. Cite HyperSpace as the acknowledged foundation.

What is still open (this is the actual contribution)

- Multi-modal. HyperSpace is single-modality. A dual-encoder PET/CT design with independent conditioning vectors per modality, handling the 4–5× native resolution asymmetry between them, is not something they did.

- Uncertainty. HyperSpace has no uncertainty or calibration component at all.

- Disputed benefit. The public MICCAI reviews criticised HyperSpace for not demonstrating a clear benefit over a properly chosen fixed-scale model, and for never disclosing or evaluating the hardware requirements behind its efficiency claims. Rigorously testing this — with actual VRAM and wall-clock measurements — is a legitimate open question.

3. Settled decisions (do not relitigate)

| Question | Resolution |
| --- | --- |
| CT-MRI fusion? | No. HEAD-NECK-RADIOMICS-HN1 and Head-Neck-CT-Atlas are CT / PET-CT only, no MR. Verified. |
| Dilation proportional to spacing? | No. Dilation is integer-only; spacing ratios are continuous. Dilated kernels also sample a sparse lattice (gridding). Use continuous conditioning (FiLM) instead. |
| Uncertainty → CTV margin? | No. CTV is a biological margin for microscopic spread, anatomically constrained (ICRU 50/62/83). Delineation uncertainty belongs to the PTV (van Herk). Frame any margin work as decision-support overlay only. |
| Patent priority? | Secondary. 10 credits ride on the thesis; the patent is a bonus. Do not let patent framing distort the research. |
| Patent claim scope | If filed: system/apparatus claim only, never a method of generating a target volume (Indian Patents Act §3(i) excludes therapeutic methods; §3(k) excludes algorithms per se). IDF-B needs experimental results — file around Week 12, not now. |

4. Dataset

Primary: HECKTOR (grand-challenge.org). Multi-centre FDG-PET/CT with expert GTV masks (GTVp = primary, GTVn = nodal).

- Delivered as NIfTI, not raw DICOM — per-patient folders, PATIENT__CT.nii.gz, PATIENT__PT.nii.gz, label file.

- PET already registered to CT. No manual multi-modal registration needed.

- Accompanying metadata includes clinical centre, scanner information and DICOM acquisition parameters — the source of the conditioning vector.

- Access requires application + data use agreement, manually approved (days, not minutes).

- Current edition also requires compliance with US data-transfer rules (EO 14117, 28 CFR Part 202, NIH NOT-OD-25-083). India is not a country of concern, but read the terms before agreeing.

Fallback / external validation: Head-Neck-PET-CT (TCIA). Prototyping while waiting for approval: Medical Segmentation Decathlon — free, instant, NIfTI, genuine spacing variation.

5. Method

Component A — Acquisition-conditioned hypernetwork Conditioning vector v = [spacing_x, spacing_y, slice_thickness, modality], normalised against training statistics, separately per modality. Small MLP H(v) → FiLM (γ, β) per encoder block. Dual-encoder 3D U-Net (MONAI base), cross-modal fusion at bottleneck + skips, single decoder.

Tier 1 (primary): FiLM modulation — stable, cheap. Tier 2 (stretch, only if Tier 1 works): direct weight generation.

Component B — Calibrated evidential uncertainty Dirichlet concentration parameters instead of softmax. Evidential loss (Sensoy et al. 2018) + Dice, with annealed KL. Single forward pass — ensembles are too expensive on Colab.

Component C — Margin overlay (expendable) Decision-support visualisation only. Cut this first if time runs short; A and B alone are a complete thesis.

6. Experiments

Baselines

- Single-modality 3D U-Net, resample-to-isotropic

- Dual-encoder PET/CT 3D U-Net, resample-to-isotropic — the main comparison

- nnU-Net default config — hard baseline, may well win

- ACF with conditioning vector zeroed — isolates the conditioning contribution

The three that matter

- Held-out-centre generalisation — train on centres A–F, test on G. Central hypothesis.

- Controlled anisotropy degradation — artificially coarsen through-plane axis (2→3→5→7mm), plot Dice vs thickness per method.

- Resource measurement — peak VRAM and preprocessing wall-clock, with and without the resampling stage. This is the evidence HyperSpace's reviewers said was missing.

Metrics: Dice (aggregate), HD95, surface Dice @2mm/@3mm, ECE, reliability diagrams. Paired Wilcoxon with multiple-comparison correction; report effect sizes.

If nnU-Net wins: reframe as a rigorous comparative study with mechanism analysis. A well-analysed negative result is a valid dissertation. Decide this framing early, not in Week 12.

7. Compute

Google Colab Pro (free tier will not complete this). Drive for checkpoints. Patch-based training (128×128×64 or 96³), batch 2 + gradient accumulation, mixed precision, per-epoch checkpointing to Drive from day one. Expect 6–12h per run, 15–25 runs total.

Stack: python ≥3.10, torch ≥2.1, monai ≥1.3, SimpleITK, nibabel, pydicom, numpy/scipy/pandas, scikit-image, matplotlib, wandb.

8. Fourteen-week plan

| Weeks | Phase |
| --- | --- |
| 1 | Dataset application (day one), Colab Pro, repo, tracking |
| 2 | Spacing distribution analysis across centres → Figure 1 |
| 3–4 | Baselines 1 and 2 trained, reference numbers recorded |
| 5–7 | Hypernetwork + FiLM implemented, integrated, first comparison |
| 8–9 | Evidential head, calibration, ECE, reliability diagrams |
| 10–11 | Held-out-centre, anisotropy sweep, ablation, resource measurement, statistics |
| 12 | Overlay demo, results chapter drafted |
| 13 | Provisional filing (if pursuing) — before the paper |
| 14 | Thesis compiled, manuscript submitted |

No slack. If Week 1 slips, cut Component C first.

9. Suggested folder layout

Hecktor major project/

├── data/            # raw + preprocessed (gitignored)

├── src/

│   ├── metadata/    # conditioning vector extraction

│   ├── models/      # ACF, baselines

│   ├── training/

│   └── eval/

├── notebooks/       # Colab notebooks

├── configs/

├── results/         # figures, tables, logs

├── docs/            # proposal, Form B, thesis drafts

└── README.md

10. Open items

- [ ] HECKTOR access application submitted and approved

- [ ] Colab Pro active

- [ ] VIT Form B (IDF-B) — template obtained; do not fill Section 8 until real results exist

- [ ] Guide's view on thesis-vs-patent priority

- [ ] Prior art search on Google Patents / Espacenet / InPASS (CPC: G06T7/11, G06T7/174, G06N3/045, G16H30/40; assignees: Siemens Healthineers, Philips, GE Healthcare, Varian, RaySearch)

11. Core references

Isensee et al., nnU-Net, Nature Methods 2021 · Joutard et al., HyperSpace, MICCAI 2024 · Oreiller et al., HECKTOR, Medical Image Analysis 2022 · Ha et al., HyperNetworks, ICLR 2017 · Perez et al., FiLM, AAAI 2018 · Hoopes et al., HyperMorph, IPMI 2021 · Sensoy et al., Evidential Deep Learning, NeurIPS 2018 · Guo et al., On Calibration, ICML 2017 · Kohl et al., Probabilistic U-Net, NeurIPS 2018 · ICRU Report 62

12. Note on working style

This project has already been damaged once by confident, unverified claims — a proposal built on a dataset that didn't contain the required modality, and novelty claims anticipated by a paper nobody had searched for. When answering questions about this project: verify dataset and prior art claims before asserting them, say when something is uncertain, and flag rather than paper over problems.